## Slide 1
LESSON 1
$32M Schedule of Values
Real-shaped formulas. Real verification. Downloadable.
CASHMAN · AI TRAINING

## Slide 2
THE WORKBOOK
21 line items. 7 divisions. 8 formulas.
• Inputs filled in: Total Contract, Previously, This Period
• You write: Total Billed · % Complete · Remaining · Retention · Net Earned · Status
• Plus: SUMIFS division subtotals + project total row

## Slide 3
THE RULE
Always test the formula.
$32M means a wrong formula = real-money mistake.
Test with known rows. Project % complete is weighted, never averaged.